A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete.

(usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

5- Difficult task

Story Points

(1, 2, 3, 5)

- 1 – Very Easy Task

- 2 – Easy Task

- 3 – Moderate Task

- 5 – Complex Task

Sprint 1

Data Collection (Epic 1)

- Collect Product Placement Dataset (USN1) – 2

- Load Dataset into Tableau (USN2) – 1

Data Preparation (Epic 2)

- Remove Missing Values (USN3) – 3

- Data Cleaning & Formatting (USN4) – 3

- Handle Duplicate Records (USN5) – 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Data Visualization (Epic 3)

- Sales Bar Chart (USN6) – 2

- Category Pie Chart (USN7) – 2

- Trend Line Chart (USN8) – 2

- Regional Map Visualization (USN9) – 4

Dashboard (Epic 4)

- Develop Interactive Dashboard (USN10) – 5

Business Insights (Epic 5)

- Generate Product Placement Insights (USN11) – 5

Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

- Sprint 1 = 12

- Sprint 2 = 20

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

- Total Story Points = 12 + 20 = 32

- Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint

Your team's velocity is 16 Story Points per Sprint.