Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 9 july 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Strategic product placement analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect Product Placement Dataset | 2 | High | Member-1 |
| Sprint-1 | Data Collection | USN-2 | Load Dataset into Tableau. | 1 | High | Member-2 |
| Sprint-1 | Data Preparation | USN-3 | Remove Missing Values | 3 | High | Member-3 |
| Sprint-1 | Data Preparation | USN-4 | Clean & Format Data | 3 | High | Member-4 |
| Sprint-1 | Data Preparation | USN-5 | Handle Duplicate & Inconsistent Data. | 3 | High | Member-5 |
| Sprint-2 | Data visualization | USN-6 | Create Bar Chart. | 2 | Medium | Member-1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 1 july 2026 | 8 july 2026 | 12 | 8july 2026 |
| Sprint-2 | 20 | 6 Days | 6 july2026 | 11july 2026 | 20 | 11 july 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity

- Total Story Points = 12 + 20 = 32

- Number of Sprints = 2

- Velocity = 32 ÷ 2 = 16 Story Points per Sprint

- Sprint Duration = 6 Days

- Average Velocity (AV) = 16 ÷ 6 = 2.67 Story Points per Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.